# Project Bank

Development of a feature-rich, practical “Web Enabled Estate Agent”(WEEA)

Brought to you by http://www.sourcecodesworld.com - Ultimate Collection of Projects & Source Codes in all programming languages

Information:

If you like this project idea, make sure you are subscribed to Source Codes World Newsletter – http://www.sourcecodesworld.com/newsletter/ , because every week we send out one project idea like this!

Subscribe Now - http://www.sourcecodesworld.com/newsletter/

Source Codes World.com is a Vyom Initiative (http://www.vyomworld.com).

Other Useful Resources:

- Freshers Jobs – http://www.jobsassist.com

- Free eBooks – http://www.bestebooksworld.com / http://www.vyomebooks.com

- Meaningful Discussions on Jobs & Career – http://www.discussionsworld.com

- World’s largest collection of Interview Questions – http://www.fundoosite.com/interview-questions/

- Free Classifieds – http://www.indianfreeads.com

- American Business Information – http://www.businessinfoworld.com

- Recipes Information – http://www.tasty-food.com

- Fun & Entertainment Site – http://www.topmasala.com

Over 30,000 titles available for Free Download- http://www.vyomlinks.com

Title of the project

Development of a feature-rich, practical “Web Enabled Estate Agent”(WEEA)

Abstract of the project

This project is aimed at developing a online real estate agent system that is of beneficial to either a real estate agent or a prospective. The “Web Enabled Estate Agent”(WEEA) is an Internet based application. This system can be used to store and search the property portfolios.

Keywords

Generic Technology keywords

Databases, Network and middleware, Programming

Specific Technology keywords

MS-SQL server/Oracle, HTML, Active Server Pages/JSP

Project type keywords

Analysis, Design, Implementation, Testing, User Interface

Functional components of the project

Following is a list of functionalities of the system. More functionality that you find appropriate can be added to this list. And, in places where the description of functionality is not adequate, you can make appropriate assumptions and proceed.

There are registered people in the system. They are real estate agents. Registered real estate agents can create/modify property portfolios. Non-registered people can also use the system to search the desired property.

- A registered person should be able to

  - Login to the system through the first page of the application

  - Change the password after logging into the system

  - See his/her property portfolios

  - Create new property portfolio

  - Modify an existing property portfolio.

- A property portfolio contains details about the property like description of property, area, to be sold or to be rented, approximate price, name and details of the person to be contacted.

- Details in property portfolio are editable except property id.

- A new realtor should be able to register himself.

- When a new property portfolio is created, it will be assigned a unique property id. System will generate this id.

- System should not let unauthorized/non-registered persons to create/modify property portfolios.

- Another realtors cannot modify property portfolio created by a realtor.

- A prospective buyer should be able to search for the property. S/He can enter search criteria like area name, price range, sell purchase/rent etc.

Steps to start-off the project

There are a couple of alternatives to implement such a system.

A. .Net platform: The system is developed using Active Server Pages as the

front end and SQL Server as the back end.

B. J2EE platform: JSP/HTML, any relational database (e.g. Postgress or Oracle)

Requirements

Hardware requirements

| Number | Description | Alternatives (If available) |
| --- | --- | --- |
| 1 | PC with 2 GB hard-disk and 256 MB RAM | Not-Applicable |

Software requirements

| Number | Description | Alternatives (If available) |
| --- | --- | --- |
| 1 | Windows 95/98/XP with MS-office | Not Applicable |
| 2 | MS-SQL server | MS-Access/Oracle |
| 3 | Linux | Not Applicable |
| 4 | Oracle database system | POSTgres |

Manpower requirements

2 to 3 students can complete this in 4 – 6 months if they work fulltime on it.

Milestones and Timelines

| Number | Milestone Name | Milestone Description | Timeline Week no. from the start of the project | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Requirements Specification | Complete specification of the system (with appropriate assumptions) including the framing of website content | 3-4 | Attempt should be made to add some more relevant functionality other than those that are listed in this document. |
| 2 | Technology familiarization | Understanding of the technology needed to implement the project. | 5-6 | The presentation should be from the point of view of being able to apply it to the project, rather than from a theoretical perspective. |
| 3 | Database creation | A database of properties should be created. A minimum of 100 entries belonging to different locations/types/prices should be available in the database. | 7-8 | It is important to finalize on the database at this stage itself so that development and testing can proceed with the actual database itself. |
| 4 | High-level and Detailed Design | Listing down all possible scenarios (like property search, property add, property modify, property delete etc) and then coming up with flow-charts or pseudocode to handle the scenario. | 9-11 | The scenarios should map to the requirement specification (ie, for each requirement that is specified, a corresponding scenario should be there). |
| 5 | Implementation of the front-end of the system | Implementation of the main screen giving the login, screen that follows the login giving various options, screens for each of the options (property addition form, property deletion form etc). | 10-12 | During this milestone period, it would be a good idea for the team (or one person from the team) to start working on a test-plan for the entire system. This test-plan can be updated as and when new scenarios come to mind. |
| 6 | Integrating the front-end with the database | The front-end developed in the earlier milestone will now be able to update the property database. Other features like mail notification etc should be functional at this stage. In short, the system should be ready for integration testing. | 12-13 |  |
| 7 | Integration Testing | The system should be thoroughly tested by running all the testcases written for the system (from milestone 5). | 14-15 | Another 2 weeks should be there to handle any issues found during testing of the system. After that, the final demo can be arranged. |
| 8 | Final Review | Issues found during the previous milestone are fixed and the system is ready for the final review. | 16-18 | During the final review of the project, it should be checked that all the requirements specified during milestone number 1 are fulfilled (or appropriate reasons given for not fulfilling the same) |

Guidelines and References

http://msdn.microsoft.com/library/default.asp?url=/library/en-us/dnasp/html/asptutorial.asp (ASP tutorial)

http://www.functionx.com/sqlserver/ (SQL-server tutorial)